BMS INSTITUTE OF TECHNOLOGY AND MANAGEMENT

Autonomous Institute under VTU, Belagavi, Karnataka – 590 018

Yelahanka, Bengaluru, Karnataka – 560 119

DEPARTMENT OF INFORMATION SCIENCE AND ENGINEERING

Feasibility Study

Feasibility Study

Technical, Economic, and Operational Feasibility

Project: ARES – Conflict Escalation Early-Warning System

Major Project – Information Science and Engineering (2022 Scheme)

Prepared by

Ms. Shirin S Hegde   1BY23IS198  —  Data Engineering & Integration Lead

Ms. Sreshta Karthikeyan   1BY23IS215  —  AI/ML Model Developer

Ms. Tanya Deep   1BY23IS231  —  System Development & Visualization Lead

Under the Guidance of

Prof. Sneha Sureddy, Assistant Professor, Dept. of ISE

February 2026

# 1. Purpose

This study assesses whether ARES can realistically be built, operated, and validated within a two-semester academic timeline (VI–VII semester) by a three-member student team, using only free/open-source tools and data.

# 2. Technical Feasibility

All required datasets are free and accessible under academic/public terms: ACLED (academic registry), GDELT (Google BigQuery free tier, 1TB/month query allowance), NewsAPI (free tier), World Bank and IMF open data APIs. No proprietary or classified data is required.

The proposed stack — Python asyncio for ingestion, PostgreSQL/PostGIS for storage, scikit-learn/transformer-based NLP for modeling, and a lightweight dashboard — is mature, well-documented, and widely used in production systems, reducing implementation risk.

The three-member split (data engineering, ML modeling, frontend/visualization) maps directly to the required skill areas. All required libraries (pandas, scikit-learn, HuggingFace transformers, PostGIS, asyncio) are standard, well-supported Python tooling with extensive documentation.

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| API rate limits / quota exhaustion (GDELT BigQuery, NewsAPI) | Medium | Cache raw responses in DB; query only stale/missing windows; batch daily rather than real-time |
| Sparse or noisy data for low-coverage regions | Medium | Scope MVP validation to high-coverage regions; document coverage limits explicitly |
| NLP model bias (Western-trained sentiment models) | Medium | Documented as a known limitation; human-in-the-loop verification required before any action |
| Team member attrition affecting delivery | Low–Medium | Cross-document ownership so any module can be picked up by another member; shared data assets |

# 3. Economic Feasibility

The project is designed to be capital-expenditure free for the academic prototype:

| Resource | Tool/Strategy | Cost |
| --- | --- | --- |
| Compute | Personal laptop (8GB+ RAM) / free-tier Colab | ₹0 |
| Database | PostgreSQL + PostGIS (self-hosted, open-source) | ₹0 |
| Datasets | ACLED academic license, GDELT, World Bank/IMF open data | ₹0 |
| ML/NLP libraries | scikit-learn, HuggingFace transformers (open-source) | ₹0 |
| Optional cloud scale-up (future) | AWS/GCP VM for training or hosting | ₹3,000–10,000/month |

No cost is required to complete the academic MVP; cloud costs only apply if the team later chooses to deploy a live, publicly hosted version beyond the project submission.

# 4. Operational Feasibility

The scope (ingestion → feature engineering → ML risk scoring → dashboard → backtest validation) is achievable within the VI–VII semester project timeline when phased as detailed in the Gantt Chart/Timeline document.

Because the team cannot wait for a real conflict to test the system, ARES will be validated via historical backtesting: ingesting data restricted to a known past date range, withholding "future" data, and checking whether the model would have flagged the escalation ahead of its peak — the standard scientific method for predictive/forecasting models.

The modular monolith architecture (ingestion / storage / features / model / api / frontend as separate internal modules within one deployable unit) keeps operational complexity low, avoiding the DevOps overhead of a microservices approach that would be disproportionate for a student project.

# 5. Feasibility Conclusion

ARES is technically achievable with mature, free, open-source tools; economically viable at zero cost for the academic deliverable; and operationally realistic within the available team size and timeline, provided scope is disciplined via the MoSCoW prioritization defined in the Project Requirements documentation. The study identifies no blocking risks — only manageable ones with documented mitigations.