Product Requirements Document (PRD)

System Name: ARES (Advanced Reconnaissance & Escalation System)

Classification: UNCLASSIFIED // ACADEMIC USE ONLY

Version: 1.0 (Draft)

Date: February 3, 2026

Owner: Project Team 3

Executive Summary

ARES is a strategic early-warning system designed to predict conflict escalation in the Indo-Pacific region. Unlike traditional tactical alerts that focus on immediate troop movements, ARES utilizes a multi-modal machine learning approach to correlate "Zone B" distal causal factors (Western policy and economic shifts) with "Zone A" physical indicators (Indo-Pacific theater activity) . The system aims to provide intelligence analysts with a 14–28-day strategic lead time for potential instability.

1. Project Scope & Objectives

The Scope Definition: "Regional Outcomes, Global Inputs"

- Where we Predict ( The "Output" Region):

  - Strictly Indic Scale + Neighbors: India, Pakistan, China, South East Asia (ASEAN), and the Indian Ocean Region (IOR).

  - Why: The system will only generate "Risk Scores" and "Alerts" for this specific map. If a riot happens in Argentina, the system ignores it.

- Where we Watch (The "Input" Region):

  - Global: USA, EU, Russia, UN.

  - Why: The system does watch these regions, but only to see how their actions impact the Indic region.

  - Example: If the US President signs a bill (Global Input), ARES calculates: "Does this increase tension in the South China Sea?" If yes -> Alert. If no -> Ignore.

The Product Definition: "Strategic Sentinel for the Indo-Pacific"

- Primary Client (Buyer): Defense Ministry / Military Command (Strategic Planning Divisions).

- Primary User (The Human in the Loop): Intelligence Analysts (J2) and Geopolitical Strategists.

  - Need: They don't just need to know "China is moving ships." They need to know "China is moving ships because of the new sanctions announced by the EU yesterday."

- Success Metric: Strategic Horizon Accuracy.

  - Goal: Predict tension spikes 2-4 weeks in advance (Strategic Warning) rather than just 72 hours (Tactical Warning).

  - KPI: "Narrative alignment" – Does the system correctly identify the cause (e.g., US Trade Policy) of the effect (Border tension)?

The Geographic Architecture: "Core vs. Periphery"

To include the EU and North America without "boiling the ocean," we will treat them as Influence Zones, not Conflict Zones.

- Zone A: The Conflict Theater (High Resolution Monitoring)

  - Regions: Indian Subcontinent, South East Asia (ASEAN), China.

  - What we track here: Everything. Troop movements, ship transits (AIS), border skirmishes, local social media sentiment, protest events, cyber activity.

  - Tech requirement: High-fidelity geospatial data (Satellite, etc.).

- Zone B: The Influence Sphere (Causal Factors)

  - Regions: North America (USA/Canada), European Union.

  - What we track here: Policy & Rhetoric only. Sanctions announcements, trade deals, diplomatic statements, arms sales, leadership speeches.

  - Tech requirement: NLP (Natural Language Processing) on news and government documents. We do not track troop movements inside the US/EU.

Why this works for the Analyst:

This structure allows an analyst in New Delhi to answer complex questions like:

"If the US passes this new semiconductor sanction (Zone B event), what is the probability of aggressive naval maneuvers in the South China Sea (Zone A event) within 14 days?"

1.1 Primary Objectives & Success Metrics

The system is optimized for Strategic Warning (looking 2–4 weeks out) rather than immediate Tactical Alerting.

- Primary Metric: Strategic Horizon Accuracy.

  - Goal: The system shall predict significant escalation events (e.g., border skirmishes, naval blockades) with a lead time of 14–28 days.

  - Threshold: >75% recall rate for events categorized as "High Impact."

- Secondary Metric: Causal Attribution.

  - Goal: Every risk score must include a "Narrative Chain" explaining the why. (e.g., “Risk Level elevated to High due to: [EU Sanction Announcement] + [Troop movement in Region X]”)

- Constraint: False Alarm Suppression.

  - Requirement: False Positive Rate (FPR) must remain below 15% to prevent analyst fatigue and maintain trust in the system.

1.2 Operational Scope (The "Core vs. Periphery" Model)

ARES will employ a tiered data ingestion strategy to balance high-resolution monitoring with broad causal analysis.

Tier 1: Active Conflict Theater (High-Fidelity Monitoring)

- Geographic Focus: Indian Subcontinent, South East Asia (ASEAN), and China.

- Data Resolution: Granular.

- Monitored Signals:

  - Kinetic: Troop mobilization, border infrastructure development, naval AIS anomalies.

  - Digital: Local social media sentiment, cyber-attack spikes, state media propaganda.

  - Civil: Protest events, riot indicators.

Tier 2: Influence Sphere (Causal Factor Analysis)

- Geographic Focus: North America (USA/Canada) and European Union.

- Data Resolution: Macro-level.

- Monitored Signals:

  - Diplomatic: Sanctions, treaties, trade agreements, high-level summits.

  - Economic: Critical supply chain shifts (semiconductors, energy), foreign aid changes.

  - Rhetoric: NLP analysis of leadership speeches and official press releases affecting the Tier 1 region.

1.3 Target Audience & User Personas

- Primary Client: Defense Ministry / Strategic Command.

- Primary User: The Strategic Intelligence Analyst (J2).

  - Profile: Requires deep context and "what-if" capabilities. Not interested in raw data feeds; interested in synthesized intelligence and trend lines.

  - User Goal: To identify non-obvious correlations between Western policy decisions and Indo-Pacific stability.

1.4 Phasing Strategy

| Phase | State | What the System Detects (The Signal) |
| --- | --- | --- |
| Phase 0 | Stable | Baseline: Economic and social metrics are within normal standard deviations. |
| Phase 1 | Tension | Narrative Shift: GDELT "Tone" scores drop rapidly. State media begins using "us vs. them" keywords. |
| Phase 2 | Signaling | Logistics Prep: A sudden cluster of "Hazardous Operations" warnings (NOTAMs/NGA) appears near borders. This is the critical early warning. |
| Phase 3 | Trigger | The Spark: ACLED reports a specific "tipping point" event (e.g., a border shooting or arrest of a leader). |
| Phase 4 | Conflict | Kinetic: Real-time event frequency spikes from "weekly" to "hourly." |

Development Phase 1 (MVP): The "Narrative" Engine

Focus: Detection of Conflict Phase 0 (Stable) & Conflict Phase 1 (Tension).

Timeline: Months 0–5

Objective: Before troops move, words move. The MVP focuses purely on "Soft Signals" to establish the baseline and detect the first shift in tone.

- Target Capabilities:

  - Baseline Establishment: Ingest historical data to define "Normal" (Standard Deviation) for economic/social metrics (Detecting Phase 0).

  - Sentiment Tracking: Real-time GDELT processing to flag rapid drops in "Tone" scores.

  - Keyword Alerting: NLP classifiers tuned to detect "Us vs. Them" rhetoric in Zone B (Western Policy) and Zone A (State Media).

- Success Gate: The system correctly identifies a "Tension Event" (Phase 1) 14 days before any physical movement occurs.

Development Phase 2 (Operational Pilot): The "Logistics" Engine

Focus: Detection of Conflict Phase 2 (Signaling).

Timeline: Months 6–12

Objective: Validating the "Tension" with physical proof. This phase integrates geospatial and logistical data to catch the preparation for conflict.

- Target Capabilities:

  - NOTAMs/NGA Integration: Automated ingestion of "Notice to Air Missions" and maritime warnings to identify "Hazardous Operation" clusters.

  - Anomaly Detection: Spatial clustering algorithms to highlight unusual logistics activity near borders (e.g., fuel depots, hospital tents).

  - Correlation: Linking the "Tone Drop" (from Phase 1) with "Logistics Prep" (from Phase 2) to generate a High Confidence Warning.

- Success Gate: The system filters out routine military exercises by checking if they are preceded by a "Phase 1" Narrative Shift.

Development Phase 3 (Full Capability): The "Kinetic" Engine

Focus: Detection of Conflict Phase 3 (Trigger) & Conflict Phase 4 (Conflict).

Timeline: Months 13–18

Objective: Real-time tactical awareness. Once the spark is lit, the system shifts to high-frequency monitoring to track the velocity of the conflict.

- Target Capabilities:

  - Tipping Point Identification: Integration with ACLED and live social media streams to identify the "Spark" (e.g., border shooting) immediately.

  - Velocity Tracking: Dashboard switches to "Live Mode," measuring event frequency (hourly) vs. baseline (weekly).

  - Full Escalation Chain: The system can now replay the full causal chain: Policy Shift (Zone B) -> Tone Drop (Phase 1) -> NOTAMs (Phase 2) -> Trigger (Phase 3).

Summary of Delivery Milestones

| Development Stage | Delivers Detection For... | Primary Data Source | Key User Value |
| --- | --- | --- | --- |
| Phase 1 (MVP) | Phase 0 & 1 (Stable/Tension) | GDELT, News APIs, Economic Data | "Strategic Warning" (The earliest heads-up that intent is changing). |
| Phase 2 (Pilot) | Phase 2 (Signaling) | NGA, NOTAMs, Satellite | "Verification" (Confirming intent with physical proof). |
| Phase 3 (FOC) | Phase 3 & 4 (Trigger/Conflict) | ACLED, Live Social, Real-time IoT | "Tactical Monitoring" (Tracking the live crisis). |

2. Target Users & Stakeholders

2.1 The Stakeholder Matrix

Since this is an academic project designed for a defense use-case, we define stakeholders at two levels: the Operational Level (Simulated Real-World Users) and the Academic Level (Project Evaluators).

| Role | Responsibility | Key Need from ARES |
| --- | --- | --- |
| Primary User | Strategic Intelligence Analyst (J2) | Needs to reduce "noise" and find non-obvious connections between Zone B (West) and Zone A (East). |
| Secondary User | Operational Planner | Needs 14-day lead time to simulate logistics changes before a crisis hits. |
| Evaluator | University/Project Review Board | Needs proof of technical complexity (ML/NLP usage) and novel application (not just another dashboard). |

2.2 User Personas

We are designing the UX/UI for two specific simulated personas.

Persona A: The "Sentinel" (Watchkeeper)

- Role: Junior Intelligence Analyst monitoring 24/7 feeds.

- Pain Point: Alert Fatigue. They see 1,000 "breaking news" alerts a day.

- Behavior: Skims headlines, looks for anomalies.

- Requirement for ARES:

  - "Traffic Light" UI: The dashboard must show Green/Yellow/Red status instantly.

  - No Black Box: If the light turns Red, they must be able to click "Why?" and see the source data (e.g., the specific News Article or Event count).

Persona B: The "Architect" (Strategist)

- Role: Senior Commander planning long-term deployment.

- Pain Point: Surprise. They hate being caught off-guard by "Black Swan" events.

- Behavior: Asks complex questions ("How will the German election affect our supply chain?").

- Requirement for ARES:

  - Trend Analysis: Needs to see the 3-month trend line, not just today's number.

  - Causal Linking: Needs to see the connection between distinct events (e.g., "This riot in City X is linked to that Sanction in City Y").

2.3 User Stories (Functional Requirements)

These define exactly what features you will code.

- Story 1 (The Morning Brief):

  - "As an Analyst, I want to see a 'Daily Risk Score' for the Indo-Pacific region immediately upon logging in, so I can prioritize my focus for the day."

- Story 2 (The Deep Dive):

  - "As a Strategist, I want to click on a specific country (e.g., Sri Lanka) and see a list of 'Contributing Factors' (e.g., Economic Distress, Political Rhetoric), so I understand the driver of instability."

- Story 3 (The Verification):

  - "As an Analyst, I want to view the Original Source Link for any generated alert, so I can verify the intelligence myself before reporting it."

This is Section 3: Data & Infrastructure of your PRD.

I have optimized this section for a "Zero-Cost / Student" constraint while maintaining the professional terminology required for a defense project. This proves to the evaluator that you know how to build sophisticated intelligence tools using open-source assets.

3. Data & Infrastructure

3.1 Data Acquisition Strategy (The Open-Source Map)

ARES leverages a "Multi-INT" (Multi-Intelligence) approach, synthesizing data from three distinct public domains to generate strategic warning signals without incurring licensing costs.

| Intelligence Layer | Primary Source | Access Method (Student/Free) | Key Signal Extracted |
| --- | --- | --- | --- |
| Zone B: Narrative (Strategic) | The GDELT Project | Google BigQuery (Free Tier) | "Tone Shift": Measures the aggregate sentiment (positive/negative) of 150,000+ news articles daily. Why: Detects "Rhetorical Escalation" before troops move. |
| Zone A: Kinetic (Ground Truth) | ACLED | Academic Registry | "Event Clusters": Verified data on riots, protests, and battles in the Indo-Pacific. Why: Provides the "Ground Truth" label for training the ML model. |
| Zone A: Geospatial (Logistics) | Sentinel-2 | Copernicus Data Space (CDSE) | "Infrastructure Anomaly": 10m optical imagery. Why: Detects new road construction or camp expansions at border regions (Ladakh/McMahon Line). |
| Zone A: Maritime (Naval) | Global Fishing Watch | Public API (Python Client) | "Dark Fleet Tracking": AIS data for fishing vessels often used as maritime militia. |

3.2 The "Student Stack" Architecture

To simulate a military environment without a budget, ARES employs a "Localhost + Cloud Hybrid" architecture. This ensures heavy data scraping happens in the cloud, while sensitive analysis happens on a secure local machine.

Tier 1: The Collector (Cloud Layer)

- Environment: Google Colab (Free Tier) / GitHub Actions.

- Function: Runs scheduled Python scripts (once every 24 hours) to fetch raw data from GDELT and Copernicus.

- Process:

  - fetch_gdelt.py: Queries BigQuery for mentions of "India", "China", "Border", "Sanctions".

  - fetch_sentinel.py: Checks for cloud-free images of 5 key coordinates (e.g., Galwan Valley).

  - Output: Saves a structured JSON file (daily_intel_packet.json) to a private Google Drive folder.

Tier 2: The "Air-Gap" Simulation (Transfer Protocol)

- Mechanism: "The Digital Drop-Box"

- Logic: Instead of a physical data diode (hardware), the system uses a one-way sync protocol. The local machine reads from Google Drive but never writes back.

- Security Narrative: This demonstrates to evaluators that you understand the "Low-Side to High-Side" data transfer requirement of classified networks.

Tier 3: The Commander (Local Layer)

- Environment: Local Laptop (Simulating a Secure On-Premise Server).

- Tech Stack:

  - Database: SQLite (Lightweight, serverless SQL engine).

  - ML Engine: Scikit-Learn (for Random Forest Risk Classification) + DistilBERT (HuggingFace) for local NLP processing.

  - Frontend: Streamlit (Python-based Dashboard).

- Why this stack? It requires zero external servers, runs offline, and costs $0.

3.3 Data Storage & Compliance

- Retention Policy: The local SQLite database stores a rolling window of 90 days of high-fidelity data.

- Privacy/Ethics:

  - PII Redaction: The system automatically strips individual names from social media data, tracking only "Aggregate Sentiment" to comply with GDPR/Digital Personal Data Protection (DPDP) Act principles.

  - Source Attribution: All alerts in the dashboard include a "Source Link" (e.g., "Source: Reuters, 14:00 IST") to prevent "AI Hallucinations" and allow analyst verification.

This section converts your high-level ideas into a concrete "Shopping List" of code libraries and tools. Since you asked for suggestions to help develop the project, I have selected the "Gold Standard" Python libraries that are free, well-documented, and widely used in the industry.

4. Technical Requirements & Software Stack

4.1 The "Soldier's Kit" (Tech Stack)

To keep the project manageable for a single developer (you), we will use a Pure Python stack. This minimizes context switching and allows you to use the vast ecosystem of data science tools.

A. Frontend (The Dashboard)

- Framework: Streamlit

  - Why: It is the absolute fastest way to build data apps. You write Python, and it generates the HTML/CSS/JavaScript automatically.

  - Suggestion: Use streamlit-aggrid for professional, sortable tables (like Excel) inside your app.

- Visualization: Plotly Express & PyDeck

  - Why: Plotly makes interactive line charts (zooming into specific dates). PyDeck creates beautiful 3D maps (e.g., extruding "Risk Height" bars on a map of India).

B. Backend & Data Processing (The Engine)

- Core Logic: Python 3.9+

- Data Manipulation: Pandas (for tabular data) & NumPy.

- Geospatial Processing: GeoPandas

  - Why: You need this to handle the shapefiles of borders (e.g., "Show me the Line of Actual Control").

- Database: SQLite

  - Why: It’s a serverless SQL database that lives in a single file on your laptop. No setup required, instant persistence.

C. Machine Learning & NLP (The Brain)

- General ML: Scikit-Learn

  - Suggestion: Use the RandomForestClassifier for your Risk Score. It handles "messy" data well and tells you which feature was most important (explainability).

- NLP (Language): HuggingFace transformers

  - Specific Model: distilbert-base-uncased-finetuned-sst-2-english

  - Why: It’s a "Distilled" (smaller/faster) version of BERT. It can run on a standard laptop CPU to analyze news sentiment without crashing your computer.

4.2 System Architecture & Data Flow

This defines the "Order of Operations" for your code.

- The "Scout" (Data Ingestion Script):

  - Input: Connects to GDELT API (News) + ACLED (Conflict Events).

  - Process: Cleans text, formats dates, assigns a "Region ID" (e.g., IND-CHN-BORDER).

  - Output: Appends new rows to master_data.db (SQLite).

- The "Analyst" (Analysis Script):

  - Process: Queries the DB for the last 30 days. Calculates rolling averages (e.g., "Average Tone last 7 days vs today").

  - Output: Updates the current_risk_score table.

- The "Commander" (UI Script):

  - Process: streamlit run app.py

  - Output: Reads the current_risk_score and renders the Red/Amber/Green indicators.

4.3 Key Functional Requirements

These are the "Must-Pass" tests for your code.

- FR-01 (Latency): The dashboard must load within 3 seconds of opening. (Tip: Use Streamlit's @st.cache_data decorator to make this happen).

- FR-02 (Offline Capability): The system must remain fully functional (using cached data) even if the internet is disconnected.

- FR-03 (Source Transparency): Every "Risk Card" displayed must have a collapsible "View Source" button that reveals the raw data snippets (e.g., the news headlines).

4.4 Development Environment (Developer Experience)

- IDE: VS Code (Lightweight, great Python extensions).

- Version Control: Git (locally) + GitHub (Private Repository).

  - Compliance Note: Do not upload API keys or "ACLED Data" files to public GitHub. Use a .gitignore file.

- Virtual Environment: Conda or Venv.

  - Why: Keeps your project libraries separate from your system libraries so updates don't break your code.

Developer's "Starter Pack" (Copy-Paste this)

Here is the requirements.txt file content you will likely need to start:

Plaintext

streamlit

pandas

geopandas

plotly

pydeck

scikit-learn

transformers

torch  # (Required for transformers, get the CPU version to save space)

gdeltdoc

requests

sqlite3

5. Model Performance & Validation Logic

5.1 The "Risk Score" Algorithm (The Logic)

Instead of a single complex Neural Network (which is hard to explain), ARES uses a Weighted Ensemble Model. This combines three distinct signals into a single "Strategic Risk Score" (0–100).

The Formula:

$$\text{Total Risk} = (W_1 \times \text{Narrative Risk}) + (W_2 \times \text{Kinetic Baseline}) + (W_3 \times \text{Anomaly Factor})$$

- 1. Narrative Risk ($W_1 = 40\%$):

  - Source: GDELT (News) & Zone B Policy Documents.

  - Logic: Uses Sentiment Analysis (DistilBERT). If the "Average Tone" of news regarding the Indo-Pacific drops by >2 Standard Deviations (a sudden negativity spike), this score maximizes.

  - Role: The "Early Warning" sensor.

- 2. Kinetic Baseline ($W_2 = 40\%$):

  - Source: ACLED (Conflict Events).

  - Logic: Uses a Rolling 7-Day Average of violent events (riots, border firing).

  - Role: The "Ground Truth" sensor.

- 3. Anomaly Factor ($W_3 = 20\%$):

  - Source: Sentinel-2 (Satellite) + GDELT Volume.

  - Logic: Uses Isolation Forest (Anomaly Detection). Is the volume of chatter or the amount of construction unusual for this time of year?

  - Role: The "Multiplier" (amplifies the risk if the activity is weird/unprecedented).

5.2 Performance Metrics (Success Criteria)

We do not just measure "Accuracy." In defense, we balance Precision (Avoiding False Alarms) vs. Recall (Not Missing Threats).

- Metric 1: The "Pearl Harbor" Metric (Recall)

  - Goal: 100% Recall for "High Impact" events.

  - Meaning: The system must flag every major border clash in the test dataset. It is acceptable to have some false alarms, but it is unacceptable to miss a war.

- Metric 2: The "Cry Wolf" Metric (Precision)

  - Goal: >80% Precision for "Level 5 Alerts" (Imminent Conflict).

  - Meaning: If the system says "War is coming," it should be right 4 out of 5 times.

- Metric 3: Lead Time Velocity

  - Goal: The "Narrative Risk" component must peak at least 7 days before the "Kinetic Baseline" peaks.

5.3 Validation Strategy: The "Time Machine" (Backtesting)

Since you cannot wait for a new war to start to test your project, you will validate ARES using Historical Backtesting. This is the standard scientific method for predictive modeling.

The Test Case: The Galwan Valley Clash (May–June 2020)

- Step 1: You will ingest GDELT and ACLED data restricted to the date range: Jan 1, 2020 – July 1, 2020.

- Step 2: You will hide the "Future" data from the model and run it day-by-day.

- Step 3 (The Proof):

  - Success: The ARES dashboard should start showing "Amber/Red" warnings around May 5th, 2020 (when the first skirmishes and news reports surfaced).

  - Failure: If the dashboard stays Green until June 15th (the day of the clash), the model has failed as an Early Warning system.

5.4 Explainability (XAI)

To gain user trust, every risk score includes an "Influence Breakdown" panel.

- Feature Importance: "Why is the score 85/100?"

  - Output: "Because 'Negative News Volume' contributed +40 points and 'Troop Movement Reports' contributed +20 points."

- Traceability: "Show me the evidence."

  - Output: A direct link to the specific GDELT source article or ACLED event ID that caused the score to jump.

6. Timeline & Resources

6.1 Project Roadmap (The "Sprint" Plan)

The development is divided into four distinct phases, following the Agile Methodology. This ensures that even if you run out of time for advanced features, you will have a working MVP (Minimum Viable Product) by Week 12.

Phase 1: Intelligence Gathering (Weeks 1–4)

- Goal: Secure data access and build the "Collector" scripts.

- Week 1: Register for ACLED Academic Access; Set up Google Cloud Project for BigQuery (GDELT).

- Week 2: Write Python script (fetch_gdelt.py) to scrape news data for "India-China Border" keywords.

- Week 3: Write Python script (fetch_acled.py) to clean and store conflict event data in SQLite.

- Week 4: Milestone 1: "The Data Lake." You have a database on your laptop that auto-updates with new rows every day.

Phase 2: The Core Engine (Weeks 5–10)

- Goal: Build the Risk Algorithm and Backend Logic.

- Week 5: Implement DistilBERT (NLP) to calculate "Sentiment Scores" for the news data collected in Phase 1.

- Week 6: Develop the calculate_risk_score() function (The "Weighted Formula" defined in Section 5).

- Week 7: Build the "Backtesting Engine" to run the model against the 2020 Galwan timeline.

- Week 8: Refine the weights based on backtest results (tuning the model).

- Weeks 9-10: Milestone 2: "The Black Box." The code works in a Jupyter Notebook and outputs accurate numbers, even if it doesn't have a UI yet.

Phase 3: The War Room (Weeks 11–14)

- Goal: Frontend Development (The Dashboard).

- Week 11: Set up Streamlit; build the basic layout (Sidebar + Main Map).

- Week 12: Integrate PyDeck for the 3D Map visualization of border hotspots.

- Week 13: Add the "Influence Graph" (Explainability panel) so users can see why a risk score is high.

- Week 14: Milestone 3: "The MVP." A fully clickable, interactive dashboard running on localhost.

Phase 4: Final Polish (Weeks 15–16)

- Goal: Documentation & Presentation.

- Week 15: Write the "ReadMe" documentation and record a demo video.

- Week 16: Final Bug Fixes and submission.

6.2 Resource Allocation (The "Zero-Budget" Model)

This project is designed to be CapEx Free (Capital Expenditure Free), utilizing only existing academic resources and open-source tools.

| Resource Category | Requirement | Strategy / Tool | Cost (INR) |
| --- | --- | --- | --- |
| Compute Infrastructure | 1x Workstation | Personal Laptop (Minimum 8GB RAM, 4-Core CPU). | ₹0 |
| Cloud Processing | Data Scraping Server | Google Colab (Free Tier) or GitHub Actions (2000 free minutes/month). | ₹0 |
| Data Storage | Database | SQLite (Local file) + Google Drive (Backup). | ₹0 |
| Proprietary Data | Conflict Event Data | ACLED (Free Academic License for students). | ₹0 |
| Satellite Imagery | Optical Feeds | Sentinel-2 via Copernicus (Open Access). | ₹0 |
| News Stream | Global News | GDELT via BigQuery (1TB free query limit/month). | ₹0 |

6.3 Team Roles & Responsibilities (3-Person Squad)

We will divide the team into three specialized domains. Each member "owns" one layer of the technology stack but collaborates on the final integration.

Member 1: The Data Architect (Backend & Infrastructure)

- Primary Focus: "The Piping." Getting clean data from the internet into the database.

- Key Responsibilities:

  - API Management: Writing the scripts to fetch daily data from GDELT, ACLED, and Sentinel.

  - Database Admin: Designing the SQLite schema and ensuring the master_data.db is organized and bug-free.

  - Automation: Setting up the GitHub Actions or Colab scripts to run automatically every 24 hours.

- Deliverable Ownership: The daily_intel_packet.json file and the Data Ingestion Pipeline.

Member 2: The ML Engineer (The "Brain")

- Primary Focus: "The Logic." Converting raw data into a Risk Score.

- Key Responsibilities:

  - NLP Specialist: Implementation of the DistilBERT model for sentiment analysis on news headlines.

  - Algorithm Design: Tuning the weights ($W_1, W_2, W_3$) for the Risk Score formula.

  - Validation: Running the Historical Backtest (Galwan 2020) to prove the model's accuracy.

- Deliverable Ownership: The calculate_risk_score() Python function and the Model Validation Report.

Member 3: The Product Developer (Frontend & Visualization)

- Primary Focus: "The Face." How the user interacts with the system.

- Key Responsibilities:

  - Dashboard Lead: Building the Streamlit app layout and navigation.

  - Visualization Specialist: Creating the PyDeck 3D maps and Plotly trend lines.

  - UX/UI: Ensuring the "Traffic Light" alerts are clear and the "View Source" buttons work.

- Deliverable Ownership: The final app.py dashboard and the User Demo Video.

Revised Workflow (Parallel Execution)

Since you have 3 people, you don't need to wait for one phase to finish before starting the next.

- Weeks 1-4 (Parallel Sprint):

  - Member 1 builds the Scrapers.

  - Member 2 researches and selects the ML models.

  - Member 3 builds a "Mockup" dashboard with fake data to test the design.

- Weeks 5-10 (Integration):

  - Member 1 feeds real data to Member 2.

  - Member 2 feeds risk scores to Member 3.

  - Member 3 displays the real scores on the dashboard.

7. Risk, Compliance & Adversarial Resilience

7.1 Adversarial Resilience (Defending Against "Data Poisoning")

A critical vulnerability of open-source intelligence (OSINT) systems is the susceptibility to Information Warfare (e.g., state actors flooding the news cycle with false narratives to trick the AI).

- Risk: "State Media Flooding." An adversary (e.g., State X) publishes 1,000 articles in one hour claiming "Peace Talks Successful" while simultaneously moving troops to the border, causing the AI to lower the Risk Score falsely.

- Mitigation Strategy: The "Source Credibility" Weighting.

  - ARES does not treat all news equally.

  - Algorithm:

    - Tier 1 Sources (High Trust): Reuters, AP, AFP $\rightarrow$ Weight: $1.0$.

    - Tier 2 Sources (Regional/State): Local State Media (e.g., Global Times, PTV) $\rightarrow$ Weight: $0.4$.

    - Mechanism: If Tier 1 and Tier 2 sources contradict each other (Tier 1 says "War", Tier 2 says "Peace"), the system flags a "Narrative Divergence Alert" instead of lowering the risk.

7.2 Data Privacy & Legal Compliance

Even though ARES uses public data, it adheres to Indian and International data standards to simulate a compliant defense product.

- India Digital Personal Data Protection (DPDP) Act, 2023:

  - Compliance: ARES processes Aggregate Data only. It does not store profiles of individual citizens, soldiers, or journalists.

  - Action: Any PII (Personally Identifiable Information) accidentally scraped from social media (e.g., a Twitter handle) is hashed/anonymized before storage in the SQLite database.

- API Terms of Service (TOS) Adherence:

  - GDELT & Sentinel: We strictly adhere to the "Attribution" requirements. Every map and data point in the dashboard includes a visible citation (e.g., "Satellite Data: Copernicus Sentinel 2024").

7.3 Algorithmic Bias & Ethical AI

AI models often inherit bias. We acknowledge two specific risks in this domain:

- The "Western Lens" Bias:

  - Problem: Most NLP models (like BERT) are trained on Western internet data, which may misinterpret non-Western cultural rhetoric as "aggressive" when it is just standard local dialect.

  - Solution: We acknowledge this limitation. In the MVP, we do not automate "Strike Decisions." ARES is a Decision Support System, meaning a human analyst always verifies the output before action is taken.

- Confirmation Bias:

  - Problem: The system might only look for "War" signals and ignore "Peace" signals.

  - Solution: We include "De-Escalation Markers" (e.g., trade deals, diplomatic summits) as negative weights in the Risk Score to ensure the score can go down as well as up.

8. Feature Prioritization (The MVP Scope)

8.1 The "MoSCoW" Priority Matrix

We categorize features based on their criticality to the core mission: "Predicting Conflict in the Indo-Pacific."

🔴 MUST HAVE (The MVP - Week 12 Delivery)

If these features are not present, the project is considered a failure.

- Core Risk Engine: The automated calculation of the "Daily Risk Score" (0–100) based on the weighted formula ($W_1$ News + $W_2$ Conflict Events).

- The "Traffic Light" Dashboard: A Streamlit UI that instantly visualizes the risk status of the Indo-Pacific (Red/Amber/Green).

- Source Transparency: The ability to click a risk score and see the Top 3 News Headlines driving that score (Verification).

- Geospatial Baseline: A static map showing the "Hotspots" (e.g., Galwan, Tawang, South China Sea) where we are monitoring data.

- Backtesting Report: A static page or PDF showing the model’s performance on the "Galwan 2020" dataset (The proof of concept).

🟡 SHOULD HAVE (The "A-Grade" Features)

We will build these if the MVP is finished ahead of schedule.

- 3D Terrain Visualization: Using PyDeck to render the risk score as "Height Bars" on a 3D map (Visual "Eye Candy" for the demo).

- Trend Analytics: A line graph showing the Risk Score over the last 90 days (Is it going up or down?).

- Interactive "Drill-Down": Clicking on a country (e.g., Sri Lanka) filters the dashboard to show only data for that specific region.

- Email Alerts: A simple script that sends an email notification to the user if the Risk Score crosses 80/100.

🟢 COULD HAVE (Future Roadmap)

These are "Vision" features we will mention in the presentation but NOT code for this semester.

- Simulation Sandbox: A "What-If" slider where the user can adjust parameters (e.g., "Increase Sanctions by 50%") to see the predicted effect.

- Native Language NLP: Processing Hindi/Mandarin sources directly without translation. (MVP will use English-translated feeds).

- Satellite Change Detection: Automated computer vision to count trucks in satellite images. (MVP will use manual/metadata anomalies).

❌ WON'T HAVE (Out of Scope)

We explicitly exclude these to focus our resources.

- Real-Time Streaming: We will use Daily Batches (24-hour updates), not sub-second streaming (too expensive/complex).

- Global Coverage: We will not track conflicts in Ukraine, Gaza, or Africa.

- Classified Data: We will use strictly Open Source Data. We will not attempt to access dark web or classified leaks.

8.2 Definition of Done (DoD)

The system is considered "Ready for Demo" only when:

- The Pipeline Runs: The Python script successfully fetches yesterday's GDELT/ACLED data without crashing.

- The Math Works: The Risk Score updates automatically based on the new data.

- The UI Loads: The Dashboard opens on localhost in under 5 seconds.

- The Proof Exists: The "Why" panel correctly links to a real URL for every alert generated.

9. 2-Semester Roadmap

9.1 Strategy: The "Engine First, Body Second" Approach

- Semester 1 Focus: The "Black Box" Prototype. The goal is to build the backend data pipelines and the risk algorithm. The UI can be ugly, but the math must be correct. Validation is done via Historical Backtesting (Galwan 2020).

- Semester 2 Focus: The "War Room" Dashboard. The goal is to build the advanced 3D visualizations, satellite integration, and user experience. Validation is done via Live Monitoring (2026 Data).

9.2 Semester 1: The Core Engine (Months 1–4)

Deliverable: A functioning "Risk Calculator" script and a basic debugging dashboard.

🔴 Must-Haves (Sem 1 Grading Criteria)

- Data Ingestion Pipeline: Automated scripts (fetch_gdelt.py, fetch_acled.py) that successfully scrape and store data in SQLite.

- NLP Sentiment Module: Implementation of DistilBERT to score news headlines (Negative/Positive) automatically.

- The Risk Formula (Algorithm): The Python function that combines News + Event Data into a single score (0–100).

- Historical Backtest: A report proving that your code would have predicted the Galwan 2020 clash 7 days in advance.

- Basic "Debug" UI: A simple table view (no fancy maps) showing the raw data and the calculated score.

Team Split (Sem 1)

- Member 1: Builds the Scrapers & Database.

- Member 2: Builds the NLP Model & Risk Formula.

- Member 3: Runs the Backtesting & Statistical Analysis (Proving accuracy).

9.3 Semester 2: The Strategic Sentinel (Months 5–8)

Deliverable: A professional, demo-ready "Commander's Dashboard."

🔴 Must-Haves (Sem 2 Grading Criteria)

- 3D Geospatial Map: Integration of PyDeck to visualize risk as "Height Bars" on a 3D interactive map of the Indo-Pacific.

- Satellite Anomaly Layer: Adding the Sentinel-2 data feed to flag "Infrastructure Changes" (e.g., new roads) on the map.

- Explainability Panel: The "Click-to-Reveal" feature where users can see exactly which news articles caused a risk spike.

- Trend Analytics: Line graphs showing the 90-day trajectory (Is tension rising or falling?).

- Adversarial Defense: Implementing the "Source Credibility Weights" (Section 7) to filter out fake news/propaganda.

Team Split (Sem 2)

- Member 1: Optimizes the pipeline for speed & integrates Satellite API.

- Member 2: Refines the model to handle "Live" 2026 data (filtering noise).

- Member 3: Builds the advanced Streamlit Dashboard (The 3D Maps & Charts).

9.4 The "MoSCoW" Summary (Per Semester)

| Feature | Semester 1 (The Engine) | Semester 2 (The Product) |
| --- | --- | --- |
| Data Sources | GDELT (News), ACLED (Events) | + Sentinel-2 (Satellite), User Uploads |
| Algorithm | Historical Backtesting (Static) | Live Prediction (Daily Updates) |
| Visualization | Raw Tables & Simple 2D Charts | Interactive 3D Maps & Drill-Downs |
| Validation | "Did it predict 2020?" | "Is it accurate Today?" |
| Complexity | Text Analysis only | Text + Image + Geospatial Analysis |

Why this split works for grading:

- Semester 1 Review: You show the professors the Backtest Report. You say: "We haven't built the pretty map yet, but look—our code mathematically predicted the last war." (This secures your passing grade).

- Semester 2 Review: You show the Live Dashboard. You say: "Now we have wrapped that powerful engine in a professional military interface." (This secures your "A" grade).